Notes from the initial 2 meetings

prep for meeting 2:

- I plan to use the Agile development framework. A big part of modern software development is embodying the 4 core values of Agile which includes prioritizing working software, customer collaboration and responding to change (https://agilemanifesto.org/)

- Planning to use Kanban to track progress. If you want, you can overview this any time: https://github.com/users/natnaelhaileselassie/projects/1

- Planning to use Figma to wireframe

1/14/26 - meeting 2:

- Main thing: simple, professional. Functional. DO NOT make it super extra and super incorporated colors. open to many design decisions.

- EXTRA functionality to add

  - NEED data to see how many clicks are on the website

  - be able to have hidden pages or private pages you can only react via password

    - not sure what yet

- Empty pages are good to hide at first

- Testimonials displayed somewhere

- Display content on the provided sheet

- About page to introduce company

  - just show info, I can design how it looks

  - not “us”

- Services Provided page which details all information

  - like the flawlessevents.net services page.

  - something to go before grid layout (not video like flawlessevents) but something. then goes down

  - wants grid layout similar to that

    - picture, title, short detail and a Learn More which is a link that sends you to a different page describing that service

- Portfolio page to display all work done.

  - will be empty to start

  - needs to be ready to add over time

  - may have company name, client name, pictures

  - adding info for next portfolio could take up to week

  - Can be simple, can be similar to flawnessevents.net. also will consider other design if I come up with one

  - prefers light colors but does not have to be white for background. can see what types of colors he prefers from his website: samhas.net (before this project changes it)

    - green is NOT his color

    - bluish gray is GREAT

- Contact us page to submit any inquiries

  - be able to send a message on the page and have it go to your email

  - simple and professional looking needed (example provided)

  - DOES NOT ACTUALLY SHOW EMAIL

- Partners page

  - displays people you work with

  - links to their pages if so

  - will be one is a group and one is a person

    - bio and link for one person

    - bio and link for one group

    - short bio

  - now will be only 2 but may expand to many (make it easy to add)

    - adding info for next person could take up to week

- Separate page for Ability to post webinars that send you to youtube via link

  - THIS is possible to fully implement now

  - maybe called useful links - media - Knowledge SHare -  not sure name yet

  - also has other things that are helpful. for example a thing from world bank

  - on this page is to listen to something, to check anything

  - may have link for world bank standard documents Eu standard documents

  - links to africa standard documents

  - FD certification program

  - all could be added now

- Discussion forum on its own page

  - capacity to have it

  - much later down the line

  - to join, must register

- Home page tells you what we are

- Long term may want payment options

  - for foreign targets: stripe & paypal likely good options

  - for ethiopia targets: look into different methods

- long long in the future. Possibility to have them look at a conference that is up on the website. They register for it online and when they do, it shows them bank details and how to pay for it. then they would pay on their own, separate from the website, and they would receive a receipt & ticket to attend after paying. possibly automatically, possibly manually.

  - note: the app is Commercial Bank of Ethiopia which would be used to send info or Telebir (which is only in Ethiopia)

- currently using hostinger on it for most of the year from now. open to possibly changing if cheap

- purchased name from namecheap

- NEED capacity for him (non programmer) to make some changes to a certain degree

to forward

- registration capacity (unsure)

- create groups possibly for website (unsure)

- maybe will be done by whatsapp (unsure) → likely to start this way

- maybe website will link (unsure)

1/13/26 - meeting 1

- Display content

- About page to introduce company

- Services Provided page which details all information

- Portfolio page to display all work done.

  - will be empty to start

  - needs to be ready to add over time

  - may have company name, client name, pictures

  - adding info for next portfolio could take up to week

- Contact us page to submit any inquiries

  - be able to send a message on the page and have it go to your email

  - simple and professional looking needed (example provided)

  - DOES NOT ACTUALLY SHOW EMAIL

- Partners page

  - displays people you work with

  - links to their pages if so

  - will be one is a group and one is a person

    - bio and link for one person

    - bio and link for one group

    - short bio

  - now will be only 2 but may expand to many (make it easy to add)

    - adding info for next person could take up to week

- Separate page for Ability to post webinars that send you to youtube via link

  - maybe called useful links - media - Knowledge SHare -  not sure name yet

  - also has other things that are helpful. for example a thing from world bank

  - on this page is to listen to something, to check anything

  - may have link for world bank standard documents Eu standard documents

  - links to africa standard documents

  - FD certification program

  - all could be added now

- Discussion forum on its own page

- Home page tells you what we are

to forward

- registration capacity (unsure)

- create groups possibly for website (unsure)

- maybe will be done by whatsapp (unsure) → likely to start this way

- maybe website will link (unsure)